5G Academy

Fastweb + Vodafone Student Project Program

Gate Evaluation Report Template

| Group Number | 4 |
| --- | --- |
| Group Leader | Fauzan Ejaz |
| Group Members | Fauzan Ejaz (Leader), Adithya Zacharia Valavi, Ghazanfar Anees Siddiqui, Llagami Tedi |
| Project Title | AEGIS - Zero-Trust Identity for AI Agents on the Network |
| Gate | ☑ Gate 1 ☑ Gate 2 ☐ Gate 3 |
| Submission Date | 22 September 2026 |

# General Instructions

This document serves as the common template for the three progressive Gate evaluations required for each group's Proof of Concept (PoC) project. Each Gate corresponds to a distinct phase of the project and must be completed and submitted according to the schedule provided by the 5G Academy.

Please complete only the relevant section for the Gate you are submitting, keeping the cover page information updated each time.

# GATE 1 - Technologies, Planning & Feasibility

This Gate report should cover the technologies involved, the project schedule, the feasibility of the proposed idea, and, where possible, an economic/business analysis.

## 1.1 Technologies

Describe the key technologies relevant to your project (e.g. 5G features, network functions, devices, protocols, tools):

AEGIS applies a Zero-Trust security model to the identities of the AI agents and automations that operate the 5G control plane. It combines a telecom control-plane surface, a zero-trust security paradigm, and behavioural machine learning:

5G control-plane surface - the 5G Service-Based Architecture (SBA) and Service-Based Interface (SBI): Network Functions (AMF, SMF, NRF, PCF, UDM, NEF) exposing HTTP/2 REST APIs - the same interfaces that orchestration, OSS and closed-loop-automation agents call.

Zero-Trust security (NIST SP 800-207) - continuous, per-request verification of machine identities (“never trust, always verify”), applied to behaviour rather than to credentials alone.

Behavioural fingerprinting & anomaly detection - unsupervised machine learning (Isolation Forest) trained only on legitimate traffic, combined with deterministic policy rules and a session-level state machine that validates PDU-session call sequences.

Detection features - request rate and inter-arrival timing, distinct Network Functions / endpoints, method mix, call-sequence integrity, error rate, payload size, and time-of-day.

Data & tooling - a synthetic 5G SBA traffic generator (Python) produces labelled data with injected attacks; scikit-learn and pandas for modelling; a Streamlit dashboard implements the zero-trust gate (PASS / STEP-UP / BLOCK). Real M2M / API-gateway logs can be ingested if provided.

Deployment vision - in production the gate runs as an inline policy check at the network edge (FASTedge); the PoC runs offline on replayed logs.

Standards & frameworks - NIST SP 800-207, 3GPP SBA, TM Forum closed-loop automation (OODA); aligned with NIS2, GDPR and the EU AI Act.

## 1.2 Project Schedule (Gantt Chart)

Insert or attach the Gantt chart showing project milestones, tasks, and timeline:

Briefly summarize the main phases and key deadlines:

- Phase 1 - Foundation & baseline PoC (threat model, synthetic 5G SBA data, rules + ML detector) -  Deadline: 10 Aug 2026 (completed).

- Phase 2 - Technical solution & evaluation (feature hardening, numerical performance analysis, gate dashboard, optional real-data integration) - Deadline: Gate 2, 22 Sep 2026.

- Phase 3 - Final Proof of Concept & video (integration, live zero-trust gate demo, storyboard & shooting) - Deadline: Gate 3, 15 Oct 2026.

## 1.3 Feasibility Analysis

Discuss the technical feasibility of the proposed solution (resources, constraints, risks):

The solution is technically feasible and already de-risked by a working baseline prototype:

Resources - entirely open-source (Python, scikit-learn, Streamlit); no specialised hardware, it runs on a standard laptop. Production adds only lightweight edge compute at FASTedge.

Data availability - the main external risk (access to real network traffic) is fully mitigated: the PoC is synthetic-first. A 3GPP-grounded generator produces realistic, labelled SBA traffic; real logs are an upgrade, not a dependency.

Evidence of feasibility - the working baseline already detects all seven modelled threat classes on 11,343 held-out request windows, at ROC-AUC 0.99, 98% recall and a 0.8% false-positive rate.

Key risks and mitigations:

| Risk | Mitigation |
| --- | --- |
| Synthetic data may not capture real agent behaviour | Modelled on 3GPP SBA semantics; the pipeline ingests real logs when available. |
| False positives disrupt operations | Held-out calibration + a soft STEP-UP action before BLOCK; thresholds are tunable. |
| Real-data access is not granted | The full PoC is deliverable on synthetic data alone. |
| Adaptive / evasive attackers | Layered rules + ML + session state machine; roadmap for periodic retraining. |

## 1.4 Economic / Business Analysis (where applicable)

Provide an estimate of costs, potential business value, and/or market relevance, if applicable to your project:

Illustrative value model, to be validated jointly with Fastweb + Vodafone:

Cost - development is engineering time only (open-source, existing compute, no licensing). Production cost is modest edge compute for the inline gate.

Risk avoided - detecting a compromised or spoofed automation before it acts on the control plane cuts mean-time-to-detect from hours to seconds and contains blast-radius, avoiding outage and breach costs.

Enabler of safe automation - zero-trust on machine identities is the guardrail that lets the operator safely expand network automation (closed-loop / self-healing), protecting the value of the wider AI-native roadmap.

Compliance & audit - supports a NIS2 zero-trust posture; explainable, logged decisions provide audit evidence for GDPR and the EU AI Act.

Operational efficiency - automates machine-identity monitoring that cannot be performed manually at API scale.

Market relevance - securing AI agents on critical infrastructure is an emerging, board-level priority; AEGIS targets a gap that credential-based AAA does not cover.

GATE 2 - Technical Solution & Architecture

This Gate report should cover the proposed technical solution, with a clearly defined architecture and implementation strategy, a complete numerical performance analysis, and a clear description of the expected Proof of Concept (PoC).

## 2.1 Proposed Technical Solution

Describe the overall solution you propose to address the project's objective:

As AI agents, orchestration bots, and closed-loop automations increasingly issue commands directly to 5G network control services, classical authentication is no longer sufficient to establish trust. A stolen token, a leaked client certificate, or a compromised automation account will still pass authentication - the credential is valid - even though the actor behind it is not the legitimate agent. Classic AAA answers “is the credential valid?” It cannot answer “is this really the agent we onboarded, behaving the way it always behaves?”

AEGIS answers that second question. It is a zero-trust gate for machine identities: it builds a behavioural fingerprint of each legitimate agent from how it actually calls the network's APIs, and continuously scores every new request against that fingerprint, aligned with NIST SP 800-207 zero-trust principles (never trust, always verify; verify continuously; assume breach).

One-line pitch: credentials prove what you have; AEGIS verifies how you behave.

Scope. AEGIS targets service/automation agents (orchestration, closed-loop automation, OSS/BSS jobs, API clients) calling network control APIs, modelled on the 5G Service-Based Architecture (SBA) / Service-Based Interface (SBI): AMF, SMF, NRF, NEF, PCF, UDM. End-user devices, the data plane, and general “AI safety” are explicitly out of scope: AEGIS guards the control-plane API surface used by machine actors, which keeps the problem concrete and solvable within the PoC timeline rather than open-ended.

The solution in one pipeline: OBSERVE request patterns and metadata (id, timing, call sequence, payload shape) -> FINGERPRINT a known-good behavioural baseline per agent -> SCORE with rules plus an ML anomaly/spoof score -> DECIDE PASS / STEP-UP / BLOCK (zero-trust gate dashboard).

Threats the solution is built to catch. We assume an attacker who has already obtained a valid credential (the realistic case) or controls a legitimate agent, and must therefore be caught by behaviour, not by credential checks:

| # | Threat | Behavioural signal AEGIS keys on |
| --- | --- | --- |
| T1 | Identity spoofing / impersonation | Fingerprint mismatch: wrong endpoint mix, timing, sequence for that identity |
| T2 | Compromised agent | Drift from its own baseline: new endpoints, new methods, elevated error rate |
| T3 | Reconnaissance / enumeration | High cardinality of endpoints/targets, many 403/404s, breadth over depth |
| T4 | Volumetric abuse / DoS | Request-rate spike far above the agent's normal envelope |
| T5 | Low-and-slow exfiltration | Abnormal read/GET ratio and payload sizes, off-hours persistence |
| T6 | Replay / sequence anomaly | Broken call-sequence pattern vs the agent's normal call graph |
| T7 | Privilege / scope creep | Calls to NFs never in the agent's baseline scope |

This directly extends the Gate 1 feasibility case: the technology (behavioural fingerprinting and anomaly detection), the risks, and the economic rationale (enabling safe automation, NIS2/GDPR/EU-AI-Act audit evidence) were validated at Gate 1. Gate 2 delivers the concrete architecture (2.2, with a full system diagram), a working implementation (2.3), and numerical proof that the approach works (2.4), the three things Gate 1 could only describe as intent.

## 2.2 Architecture

Provide a clear diagram and description of the system architecture:

AEGIS is structured as a four-stage pipeline sitting logically in front of the network's control-plane APIs. Every request an agent sends to a Network Function is observed by the gate before (in production) or in parallel with (in the PoC) reaching the NF. See Figure 2.1.

Figure 2.1 - AEGIS system architecture: OBSERVE -> FINGERPRINT -> SCORE -> DECIDE, with the rules layer, ML layer, and known-good profile store feeding SCORE, and PASS / STEP-UP / BLOCK as the three decision outcomes.

Component description:

OBSERVE. Every request is parsed into a normalized event: agent identity, HTTP method, target Network Function, endpoint, timestamp, and payload size. Events are grouped into a per-agent stream, the unit the rest of the pipeline operates on.

FINGERPRINT. Requests are aggregated into sliding 60-second windows and turned into a feature vector per agent, per window: volume/rate, surface (distinct NFs/endpoints/target IDs), method mix, sequence, errors, payload, temporal (hour-of-day), and cross-window breadth (a rolling union of endpoints/NFs and error count over the trailing 5 minutes, so reconnaissance spread thin enough to look quiet in any single window is still caught). These vectors are compared against a known-good profile store, the behavioural baseline built for each agent during onboarding.

SCORE. Two layers run in parallel and are fused. The rules layer (fast, explainable) applies hard caps and forbidden transitions, a session-state machine that tracks PDU-session lifecycle (catching orphaned update/release calls, T6), and rolling 5-minute accumulators (breadth, error count, peak payload) that catch cumulative anomalies too sparse for any single window (the mechanism behind T3 and T5 detection). The ML layer is an Isolation Forest trained only on legitimate traffic, engaging once an agent has at least 10 requests in the trailing 5 minutes. Fusion: risk equals the maximum of the rule score and the ML score. Thresholds are tuned for a realistic false-positive budget (about 1.5 percent) rather than maximum sensitivity, which is why detection is intentionally not uniform across threats (see 2.4).

DECIDE. The fused risk score maps to PASS (low risk, behaves like its known-good self), STEP-UP (medium risk: re-authentication, approval, or throttling), or BLOCK (high risk: quarantine the identity, alert the SOC).

Trust boundary. Every request from an agent to a Network Function crosses the AEGIS gate. In production this is envisioned as an inline policy check at the edge (FASTedge); for the PoC it runs as an offline/log-replay analysis over synthetic SBI-style traffic.

Dashboard / enforcement surface. A Streamlit application exposes, per agent, current risk, PASS/STEP-UP/BLOCK status, a breakdown of detections by threat type, and an incident inspector with a plain-language explanation of why a request was flagged.

## 2.3 Implementation Strategy

Describe how the solution will be implemented step by step (tools, platforms, methodology):

Methodology. AEGIS is built bottom-up, PoC-first, and evaluation-driven: the ML/security equivalent of test-driven development. No rule or model change is kept unless it is immediately re-scored against the full labelled dataset and shown to improve (or at least not regress) the numbers in 2.4. Each of the four architectural stages is a separately runnable, separately verifiable script.

Tools and platforms:

| Layer | Tool / platform | Role |
| --- | --- | --- |
| Language/runtime | Python 3.12 | Single language across generation, detection, and dashboard |
| Data generation & processing | pandas, NumPy | Synthetic SBI-traffic generation, windowing, feature engineering |
| Anomaly detection | scikit-learn (Isolation Forest) | Unsupervised ML layer, trained on legitimate traffic only |
| Visualization / gate UI | Streamlit, Matplotlib | Live zero-trust gate dashboard and evaluation charts |
| Deck/report tooling | python-docx, python-pptx | Reproducible generation of the Gate decks and reports |
| Delivery | Git/GitHub, GitHub Pages | Version control and a public showcase site |

Implementation phases:

| Phase | Output | Primary file(s) |
| --- | --- | --- |
| 1. Synthetic environment | Labelled SBI-style traffic, 5 agents, T1-T7 | generate_synthetic_traffic.py |
| 2. Fingerprinting | Per-agent windowed feature vectors | aegis_detect.py (build_windows) |
| 3. Rules layer | Deterministic scope/session/rolling checks | aegis_detect.py (rule_score) |
| 4. ML layer | Isolation Forest fit on legit-only traffic | aegis_detect.py (ml_scores) |
| 5. Fusion & decision | Risk scoring, PASS/STEP-UP/BLOCK | aegis_detect.py (main, decision) |
| 6. Dashboard | Live zero-trust gate UI | aegis_dashboard.py |
| 7. Evaluation & iteration | Metrics, charts, bug-fixing loop | aegis_baseline_metrics.md |

Step-by-step, and what the evaluation loop caught:

Synthetic traffic generation produced 210,000 requests across 5 legitimate agent profiles with realistic PDU-session lifecycles, plus the seven threat scenarios injected as labelled anomalous segments, removing the dependency on real operator logs.

Feature engineering turned the windowed request stream into the behavioural feature vectors described in 2.2.

The rules layer implements deterministic scope, rate, and session-sequence checks. An earlier T6 window-count heuristic was replaced with a session-ID state machine after it was found to false-fire on legitimate bursty traffic.

The ML layer, an Isolation Forest, is fit only on legitimate traffic with a held-out calibration split.

Fusion and decision policy combine rule and ML scores into PASS / STEP-UP / BLOCK.

The dashboard exposes per-agent risk, decisions, per-threat breakdown, and the incident inspector.

Evaluation and iteration: re-scoring after every change surfaced two real bugs, not just tuning cosmetics. First, T3 and T5 are naturally sparse per window; rolling 5-minute accumulators fixed this generically. Second, the initial T2 and T5 attack scenarios both had the injected agent call a Network Function outside its own onboarded scope, indistinguishable from T7 to the rules layer, so both were trivially caught by the scope rule rather than the drift/payload logic they were meant to test. Redesigning both to stay within the attacking agent's own scope forced detection to rely on the intended statistical signal, which is the origin of the non-uniform per-threat numbers in 2.4.

## 2.4 Numerical Performance Analysis

Provide quantitative results, simulations, calculations, or expected performance metrics supporting your solution:

Benchmarking against real-world detection systems, not just internal targets. Before finalizing the operating point, we researched how comparable systems perform in practice, since a PoC that reports 100 percent detection on everything is a red flag to anyone who has looked at production security data, not a strength.

Published NIDS studies on CICIDS2017/UNSW-NB15 consistently show volumetric/DoS attacks detected at 97 to 99.8 percent (large, unambiguous signal), while reconnaissance and other low-frequency attack classes detect far lower unless heavy class-balancing is applied.Industry SOC data (Microsoft/Omdia State of the SOC 2025, SANS 2025 Detection and Response Survey) puts typical false-positive rates at 46 to 83 percent, with elite, well-tuned SOCs under 10 percent, and under 5 percent considered excellent.

UEBA/insider-threat research shows a hard precision/recall: models reporting near-perfect recall do so by sacrificing precision, sometimes to as low as 0.54; low-and-slow exfiltration is consistently the hardest category.

We therefore tuned AEGIS's decision thresholds and rule sensitivities for a realistic false-positive budget (about 1.5 percent), in the well-tuned-not-superhuman range, rather than for maximum sensitivity, and treated a non-uniform, threat-dependent detection rate as the expected, correct outcome rather than something to eliminate.

Test set: approximately 11,365 held-out windows (11,010 legitimate, 355 attack), 60-second window size, decision thresholds STEP-UP at 0.6 or above and BLOCK at 0.85 or above.

Headline metrics (rules + ML fused):

| Metric | Value |
| --- | --- |
| ROC-AUC | 0.965 |
| Precision | 0.672 |
| Recall (detection rate) | 0.907 |
| F1 score | 0.772 |
| False-positive rate (legit traffic flagged) | 1.43% |
| ROC-AUC, ML only (no rules) | 0.721 |

Detection rate per threat type, deliberately not uniform:

| Threat | Windows | Detected | Why this level |
| --- | --- | --- | --- |
| T4 - Volumetric abuse / DoS | 60 | 100% | Loud rate spike, the easiest signal in the literature |
| T7 - Privilege / scope creep | 35 | 100% | Deterministic policy/ACL check, not statistical inference |
| T1 - Identity spoofing / impersonation | 54 | 96% | Mostly a scope mismatch, with a stealthier in-scope variant mixed in |
| T6 - Replay / sequence anomaly | 57 | 93% | An isolated single anomaly without context is treated as ambiguous |
| T2 - Compromised agent | 43 | 91% | Drift confined to the agent's own scope, relies on genuine behavioural drift |
| T3 - Reconnaissance / enumeration | 60 | 80% | Enumeration within an agent's own scope, hardest class in NIDS benchmarks |
| T5 - Low-and-slow exfiltration | 46 | 76% | Hardest threat category industry-wide, caught only via rolling accumulation |

Two of these threats (T4, T7) are legitimately near 100 percent because they are not statistical detection problems, a rate cap and a scope/ACL check are deterministic lookups. The other five sit in a genuine 76 to 96 percent spread that tracks the strength of their underlying behavioural signal: loud beats subtle, and diffuse/low-and-slow attacks are always the hardest.

Gate decisions on the test set:

| Decision | Windows | Share |
| --- | --- | --- |
| PASS | 10,886 | 95.8% |
| STEP-UP | 148 | 1.3% |
| BLOCK | 331 | 2.9% |

Interpretation:

A 1.43 percent false-positive rate sits inside the well-tuned-SOC band from the industry data above, without claiming an implausible near-zero rate.

90.7 percent recall means roughly 9 in 10 attacks are caught before reaching PASS, strong but honestly short of perfect, consistent with real behavioural/UEBA systems at comparable false-positive budgets.

The precision of 0.67 reflects the same recall/precision tension documented across the UEBA literature; the STEP-UP tier absorbs medium-confidence cases into a re-authentication challenge rather than an outright block.

## 2.5 Expected Proof of Concept (PoC)

Clearly describe what the PoC will demonstrate and how it validates the proposed solution:

Unlike a purely forward-looking PoC description, AEGIS already has a working, demonstrable baseline implementing the full pipeline end to end on synthetic data, matching the architecture in Figure 2.1 exactly.

Live demo script:

Agent overview. Open the dashboard and show all 5 legitimate agents with their live risk scores, all sitting in PASS.

Trigger a threat. Select a scored window for one of T1-T7 (for example, T4 volumetric) and show the dashboard flip that agent to BLOCK in real time.

Open the incident inspector. Show the plain-language why: which feature tripped (rate spike, scope violation, rolling breadth), tracing back to the rules or ML layer that produced it.

Repeat across threat types. Cycle through a spoofing case (T1), a quiet within-scope drift case (T2), and a low-and-slow exfiltration case (T5), showing the full spread of detection difficulty from 2.4 live.

Show the numbers. Bring up the metrics report and evaluation chart alongside the dashboard: ROC-AUC, recall, false-positive rate, and the per-threat table.

Make the zero-trust gap concrete. Point to a flagged window where the request used a fully valid credential but was still blocked on behaviour, the exact gap in classical AAA that AEGIS closes.

PoC readiness at Gate 2:

| Capability | Status |
| --- | --- |
| Synthetic SBI-style traffic generator (5 agents, T1-T7) | Done |
| Fingerprinting, rules layer, ML layer, fusion, decision policy | Done |
| Live dashboard with incident inspector | Done |
| Numerical evaluation (ROC-AUC, recall, precision, FPR, per-threat) | Done |
| ROC operating point / threshold sensitivity analysis | Done |
| Real M2M / API-gateway traffic | Not yet, synthetic only, blocked on Fastweb/Vodafone data access |

What this validates: that a behavioural-fingerprint plus rules/ML gate is a practical way to add a continuous-verification layer on top of existing credential-based authentication for machine identities on 5G control-plane APIs, trainable without labelled attacks, and numerically effective at a realistic operating point.

Path to Gate 3:

Closing the gap on the hardest threats (T3 recon at 80 percent, T5 exfiltration at 76 percent) with richer features, such as per-target-ID cardinality.

Integrating real M2M / API-gateway logs if made available by Fastweb/Vodafone, the one open item outside our control.

Recording the final video demonstration from the live demo script above.

Expanding the number of agent and attack variants to stress-test generalization.

GATE 3 - Proof of Concept (Final)

This Gate report should present a fully functional Proof of Concept demonstrating the core features and technical feasibility of the proposed solution.

## 3.1 PoC Overview

Summarize what the final Proof of Concept demonstrates:

[Enter overview here]

## 3.2 Core Features Demonstrated

- Feature 1: ____________________

- Feature 2: ____________________

- Feature 3: ____________________

## 3.3 Technical Feasibility - Results

Present the results obtained, evidence of functionality, and validation of technical feasibility (screenshots, logs, measurements, etc.):

[Enter results and supporting evidence here]

## 3.4 Video Demonstration

Reference or link to the video recording of the PoC (as scheduled with the videomaker):

[Insert video link/reference here]

## 3.5 Conclusions & Lessons Learned

Summarize the outcomes, challenges faced, and key takeaways from the project:

[Enter conclusions here]